**Daily Scrum Meeting Minutes Sharing Notes:**

Dear All,

Please use this shared document for your Daily Scrum Meeting Minutes. As a team, you must meet every day that you develop, which must be five days per week (preferably weekdays), or 10 days per sprint (sprints are two weeks long), except for the holidays.

Daily scrum meeting can take place in-person or online. During each meeting, each one of you quickly report on what you have done since the last meeting, what you plan to do until the next meeting, and what are the hurdles, if any.

The meeting minutes must be taken during the meetings (not afterwards) and reflected directly on the shared document. Taking the minutes is a group effort and everyone contributes in taking the notes.

All daily scrum meeting minutes must be reflect in this one document, one meeting minute after the other in a sequential manner. You may make a copy of the template and paste it right when you start a new meeting, starting from a new page in this document for a new meeting.

At the beginning of each meeting, each individual signs up by adding his/her name in the new meeting minute as an attendee. During each meeting, you must report in order, for example, in ascending alphabetic order of your first names.

When you are done with your own report, you will start taking notes for the next person in line. The last person in the list will take the note for the first individual in the list who reports first. After everyone has reported, you will take a moment to go over the notes taken by your team mate for your report to double check its correctness and to make sure everything is reflected in the minutes properly.

If for any reason, you missed a meeting, you still must reflect your report in the meeting minutes and you must indicate in parentheses in the attendee list that you did not attending the meeting. This must not happen more than two times during the whole semester.

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2's Name>:

* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

**Scrum Meeting 9/7/16 (Wednesday)**

Attendees: Joseph Gonzalez, Franco Hernandez, Ravi Kiran Agarthi, Shefali Nakum, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph:**

* What I did today: Worked on getting the webapp to run on my system, fixed the pathing error, but still having issues with some XMLHttp files in my system
* What I’m going to do: Meet with a friend on how to write scripts for Mongo, and try to resolve the XMLHttp issues, try to get into contact with Vlad about this
* What problems may I face
  + Not being able to get into contact with Vlad

**Franco:**

* What I did today: Worked on getting the webapp to run on my system, fixed the pathing error, but still having issues with some XMLHttp files in my system
* What I’m going to do: Meet with a friend on how to write scripts for Mongo, and try to resolve the XMLHttp issues, try to get into contact with Vlad about this
* What problems may I face
  + Not being able to get into contact with Vlad

**Ravi Kiran Agarthi:**

* What I did today: Installed Putty and worked on getting the webapp to run on my system. Pathing errors were taken care off. But, still having 5 errors which are something related to XMLHttp files in the system.
* What I’m going to do: Will try to resolve XMLHttp issues and try to run the webapp in the system. If necessary will take Vlad’s help
* What problems may I face
  + Not being able to get into contact with Vlad

**Shefali Nakum :**

* What I did today: Installed the required software like Git, Mongodb and putty.Then i cloned the master folder of VIP 3 to my local git. But when i tried to run the webapp on my system i faced some pathing errors.Initially i had lots of them and later they reduced to 5.
* What I’m going to do: I will try to get help from the previous student who worked on it and fix the remaining errors as soon as possible.
* What problems may I face
  + Not being able to get into contact with Vlad

**Nandini Dandu:**

* Had issues with the laptop and changed my OS to Linux. Downloaded the necessary software for the project.
* What I am going to do: I currently seeing tutorials on how things work on Linux and installing the software.
* Problems: I am not that familiar with Linux. So I might have issues regarding that, also I am concerned about the integration.

**Scrum Meeting 9/8/16 (Thursday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez:**

* Figured out how to get the website running on localhost, in contact with vlad, whom I received last semester’s database from.
* Now I’m going to spend the weekend practicing Mongo and Node so that I’m ready to code come monday
* Problems: Mongo is weird, and I don’t love it.

**Ravi Kiran Agarthi:**

* What I did today: Got the website running without any errors
* What I’m going to do: Read and understand the Google Drive API
* What problems may I face:
  + May face problems in figuring out how to use the Google drive API

**Shefali Nakum:**

* What I did today: The problem regarding the errors is now taken care off.
* What I’m going to do:I will read and understand Angularjs as well Google Drive API
* What problems may I face: Mongo is new to me. So, will spend time to get familiar with it.

**Nandini Dandu:**

* I am still working on getting OS fixed.
* Checking couple of tutorials and working on it.
* Working on Linux is a challenge now.

**Franco Hernandez:**

* What I did today: Got VIP running on localhost
* What I’m going to do: Learn Google Drive API and learn more about MongoDB and Node
* What problems may I face:
  + Learning how to use mongo

**Scrum Meeting 9/9/16 (Friday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:6:30pm

End Time: 6:45pm

**Joseph**

* Today we picked our user stories for the second sprint
* Over the weekend I’m going to begin working on my user stories
* Problems I may face
  + Use stories are hard

**Nandini Dandu**

* What I did today: Selected the user stories for the sprint 2
* What I’m going to do: I am gonna work on my user stories
* What problems may I face: May face problem in task 2

**Shefali Nakum**

* What I did today: Selected the user stories for the sprint 2
* What I’m going to do: I am gonna work on my user stories
* What problems may I face: May face problem in task 2

**Ravi Kiran Agarthi**

* What I did today: We Picked user stories for the 2nd sprint
* What I’m going to do: work on the user stories
* What problems may I face: may face problem in the second user story that i have selected

**Franco Hernandez:**

* What I did today: Picking user stories for the 2nd sprint
* What I’m going to do: Understanding what to do in my user stories
* What problems may I face:
  + Might face new changes in order to implement the user story

**Monday 9/12/2016**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum,Nandini dandu, Franco Hernandez

Start time: 10:13pm

End time:

**Joseph Gonzalez**

* Over the weekend I setup my self as an admin in Mongo, and started coding my first user story
* I will try to debug by current code to get it to make the Google Drive folder
  + Debugging can be long and tedious

**Ravi Kiran Agarthi**

* What I did today: Figured out where all I need to make changes in the front end for my user story
* What I’m going to do: work on getting connected as admin so that work on related back end work too
* What problems may I face:
  + May face problems in backend configuration.

**Franco Hernandez:**

* What I did today: Finally making VIP running on my system the right way
* What I’m going to do: Getting familiar with VIP website
* What problems may I face:
  + Putting all the knowledge needed together

**Shefali Nakum**

* What I did today: Started working on my first user story.
* What I’m going to do: Initially I was not able to access the vip database on my localhost and the problem got resolved.
* What problems may I face:
  + May face problems in second user story.

**Nandini Dandu:**

I started working on my user story.

Trying to set up the MongoDB and would be connecting it to the local host.

No problems as of now.

**Joseph Gonzalez**

* Over the weekend I setup my self as an admin in Mongo, and started coding my first user story
* I will try to debug by current code to get it to make the Google Drive folder
  + Debugging can be long and tedious

**Scrum Meeting 9/13/16 (Tuesday)**

Attendees: Joseph Gonzalez, Nandini dandu, Ravi Kiran Agarthi, Shefali Nakum,Franco Hernandez

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Got the scraper working to pull the project name from the proposal form
* Need to figure out how to work with Google’s API to get that working
  + I have never worked with it, and am lost so far.

**Ravi Kiran Agarthi:**

* What I did today: Done with front end part of the code for user story
* What I’m going to do: have to configure the backend part for the written code
* What problems may I face:
  + May face problems in backend configuration.

**Shefali Nakum:**

* What I did today: Added Skill Item in both the forms
* What I’m going to do: Have to connect with database
* What problems may I face:
  + May face problems in backend configuration.

**Nandini Dandu:**

Got everything set up for coding.

Today my user story was changed to **“ Use VIP team filter”**

**Franco Hernandez:**

* What I did today: Getting familiar with VIP website
* What I’m going to do: Learning more about MongoDB
* What problems may I face:
  + Putting all the knowledge needed together

**Scrum Meeting 9/14/16 (Wednesday)**

Attendees: Joseph Gonzalez, Shefali Nakum, Franco Hernandez, Nandini dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez:**

* The code to make the folder seems to work, but I’m having issues with google’s authenticator
* Tomorrow I’m going to try and get the authenticator working
  + Pitfalls: From what I’m reading the issue might be with how the Google API interfaces with the JS, so this might task may have another layer of complexity

**Ravi Kiran Agarthi:**

* What I did today: Completed the user story that is defined
* What I’m going to do: Have to work on the toolbar for the textarea to provide bold, italic and underline format for the text.
* What problems may I face:
  + May face problem in configuration

**Shefali Nakum:**

* What I did today: Started working on the backend part.
* What I’m going to do: coding for backend part
* What problems may I face:
  + May face problems in backend configuration.

**Franco Hernandez:**

* What I did today: Learning more about MongoDB
* What I’m going to do: User Story Review/Learning Google
* What problems may I face:
  + Putting all the knowledge needed together

**Nandini Dandu**

Working on the given user story.

For some reason the code is not working on the website. Trying to fix it.

**Scrum Meeting 9/15/16 (Thursday)**

Attendees: Joseph Gonzalez, Nandini Dandu, Franco Hernandez

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez:**

* Today I consulted Vlad, learned we had some important code already in the system, and was able to integrate it into the system, now we can create google drive folders and file and the user can access their entire google drive directory from our site.
* Now I need to integrate my data scraper so that it auto-creates the new project file, and get it working with the submit button on the proposal page
  + My main issue is going to be trying to get this done cleanly, as of right now it looks very rough, and has a lot of functions that technically aren’t even part of this specific use story (although will be required for potential future use stories).

**Ravi Kiran Agarthi:**

* What I did today: working on the tool box for text area
* What I’m going to do: continue working on the toolbox for the text area for project description
* What problems may I face:
  + May face problem in configuration

**Nandini Dandu:**

Working on the user story and having troubling replicating the code on the local host.

**Shefali Nakum:**

* What I did today: working on Backend configuration.
* What I’m going to do: will ask vladin about where all i need to add the changes.
* What problems may I face:
  + May face problem in configuration

**Franco Hernandez:**

* do: Pseudo Code Writing/Learing Google API
* What problems may I facWhat I did today: User Story Review/Learning Google
* What I’m going to e:
  + Putting all the knowledge needed together

**Scrum Meeting 9/16/16 (Friday)**

Attendees: Joseph Gonzalez, Shefali Nakum, Ravi Kiran Agarthi, Nandini Dandu, Franco Hernandez

Start Time:6:30pm

End Time: 6:45pm

**Joseph Gonzalez**

* Today I actually worked on reworking the use case a bit, taking in an idea I got from Ravi about when exactly the code should be implemented
* Over the weekend I’m going to work on my documentation, and trying to figure out a solution to my current problem in the code (passing data between our side and google drive)
  + Google is making things difficult, and I’ve gotta figure it out.

**Nandini Dandu**

* What I did today: worked on the filter

**Ravi Kiran Agarthi**

* What I did today: worked on the toolbar for the textarea
* What I’m going to do: look for existing libraries which can do the work
* What problems may I face:
  + May face problem in configuration

**Shefali Nakum**

* What I did today: Started coding for backend part and learning more about mongodb especially the commands.
* What I’m going to do: i will work on more files where i need to make changes
* What problems may I face:
  + May face problem in configuration

**Franco Hernandez**

* What I did today: Coding and getting familiar with Google API
* What I’m going to do: Try to finish coding
* What problems may I face:
  + Google API issues

**Scrum Meeting 9/19/16 (Monday)**

Attendees: Joseph Gonzalez, Franco Hernandez

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Over the Weekend I worked on my documentation, and planning how to go about finishing the rest of my use case, I contacted Mohsen for some input
* I will proceed based on his advice or work towards finishing up my code
  + There’s one big part I have never worked with left to do, so I may have some problems on that end.

**Shefali Nakum**

* What I did today: Added code to the student’s backend part.
* What I’m going to do: Have to work on professor’s Backend part.
* What problems may I face:
  + May face problem in finding the files where i have to add the code.

**Ravi Kiran Agarthi**

* What I did today: done with coding
* What I’m going to do: will start documentation
* What problems may I face:
  + Documentation

**Nandini Dandu**

* What I did today: working on the code
* What I’m going to do: will start documentation
* What problems may I face:
  + Documentation

**Franco Hernandez**

* What I did today: Working with code and learning Google API
* What I’m going to do: Start documentation
* What problems may I face:
  + Finishing with coding

**Scrum Meeting 9/20/16 (Tuesday)**

Attendees: Joseph Gonzalez, Nandini Dandu, Franco Hernandez

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today me and Mohsen talked about the feasibility of the google interface and ultimately decided it was not feasible. He assigned me a new use story, and I’ve begun working on it
* Tomorrow I will finish that use story
  + Not really any issues, it’s pretty simple

**Nandini Dandu**

* Spoke to Mohsen regarding the filter options. The filter function was not working. Only the options were being displayed but nothing beyond that. Mohsen asked me to check the previous deliverables and let the team know about my problem.
* Simultaneously would be working on the documentations. For now checking the UML and Use case diagrams.

**Ravi Kiran Agarthi:**

* What I did today: done with coding
* What I’m going to do: will start documentation
* What problems may I face:
  + Documentation

**Shefali Nakum**

* What I did today: Met mohsen for back end configuration
* What I’m going to do: Read and understand node.js coding to get a clear picture on the back end configuration
* What problems may I face:
  + May face problem in the configuration

**Franco Hernandez**

* What I did today: I met with Mohsen and we talked about how feasible was to implement my user story related to Google API. We decided it was not feasible. I was assigned with a new user story. I will start working on it.
* What I’m going to do: Coding and Documentation
* What problems may I face:
  + Coding

**Scrum Meeting 9/7/16 (Wednesday)**

Attendees: Joseph Gonzalez, Nandini Dandu,Shefali Nakum

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I had a midterm, so I took the day off from coding
* Tomorrow I’m going to finish my use case, and most of my documentation
  + Issue: I keep getting the wrong social icons when I look up “mingle social icon”

**Nandini Dandu**

* Today met Mohsen and spoke about the filter field as I could not find the respective fields.
* Mohsen asked me to talk to Vladan. Vladan suggested to create a project on the local host
* Would be working on that and just checked some documents for documentation and would be working on that.

**Ravi Kiran Agarthi:**

* What I did today: started the documentation
* What I’m going to do: will complete the documentation
* What problems may I face:
  + Documentation

**Shefali Nakum**

* What I did today: Done with user story
* What I’m going to do: Will start the documentation
* What problems may I face:
  + Documentation

**Scrum Meeting 9/22/16 (Thursday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi,Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I finished coding, testing, and documentation for my first use case
* Tomorrow I’m going to work on some side documentation I was asked to do
  + No real issues there.

**Nandini Dandu**

* What I did today: Done with my User story completely
* What I’m going to do: Have to edit the document.
* What problems may I face:

Documentation

**Ravi Kiran Agarthi:**

* What I did today: completed the documentation
* What I’m going to do: will recheck everything before submitting in the meeting
* What problems may I face: N/A

**Shefali Nakum**

* What I did today: Done with my User story completely
* What I’m going to do: Have to edit the document.
* What problems may I face:

Documentation

**Scrum Meeting 9/23/16 (Friday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Nandini Dandu

Start Time: 7:40

End Time:

**Joseph Gonzalez**

* I finished the guide for making a user account a Pi/CoPi, and attended the end of sprint meetings
* Over the weekend I will begin planning for my sprint 3 use stories
  + Nothing seems to be in my way just yet

**Ravi Kiran Agarthi**

* What I did today: Attended the sprint meetings and gave a demo for the sprint #2 user story.
* What I’m going to do: will recheck the documentation before submitting it on Monday and will go through sprint #3 user story.
* What problems may I face: N/A

**Nandini Dandu**

* Working on the code and documentation.
* In the code, added the proposed date field in the required areas.
* The problem is that the date function is not being accepted as a result the filtering is not working

**Shefali Nakum**

* What I did today:Showed my user story to the product owner in the final sprint meeting.
* What I’m going to do: Will start working on sprint 2 user story
* What problems may I face:

N/A

**Scrum Meeting 9/26/16 (Monday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I finished up the last of my documentation from Sprint 2, and began planning out my next use case
* Tomorrow I’m going to work on git to get the integration branch set up, and set some protocol to make integration smoother for all developers
  + I’m still unsure what my new use story entails, so I’m going to have to have a talk with Mohsen to get a clearer idea.

**Ravi Kiran Agarthi**

* What I did today: Done with documentation.
* What I’m going to do:Will check sprint 3 user story.
* What problems may I face: N/A

**Shefali Nakum**

* What I did today: Done with Documentation
* What I’m going to do: Start working on User story for sprint 3.
* What problems may I face: N/A

**Nandini Dandu**

* What I did today: Working with documentation.
* What I’m going to do: sprint 2 user story is pending
* What problems may I face: Trying to finish the pending things

**Scrum Meeting 9/27/16 (Tuesday)**

Attendees: Joseph Gonzalez, Nandini dandu, Ravi Kiran Agarthi, Shefali Nakum,

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* I finalized my plan for integrating the code
* Now I need to get the other developers to upload and document their code so I can make the integration branch
  + These kids be taking their time.

**Nandini Dandu**

* What I did today:Started working on my user story.
* What I’m going to do: Coding
* What problems may I face: N/A

**Shefali Nakum**

* What I did today:Started working on my user story.
* What I’m going to do: Coding
* What problems may I face: N/A

**Ravi Kiran Agarthi**

* What I did today: Created document for integrating the code.
* What I’m going to do: Will complete document and upload files for integration.
* What problems may I face: N/A

**Scrum Meeting 9/28/16 (Wednesday)**

Attendees: Joseph Gonzalez,Shefali Nakum,Ravi Kiran Agarthi,Nandini Dandu,**Franco Hernandez**

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I went over some new user story ideas with Mohsen and finished updating the integration branch from sprint 2
* Tomorrow I am going to start working on another use story.
  + Probably the dev server, although Mohsen said it was a lower priority so maybe getting the whispers use story done instead.

**Shefali Nakum**

* What I did today:Met our product owner to show the documentation
* What I’m going to do: Have to make changes in the document
* What problems may I face: N/A

**Ravi Kiran Agarthi**

* What I did today: Uploaded files for integration.
* What I’m going to do: Will work on User story for sprint #3.
* What problems may I face: N/A

**Nandini Dandu**

* Need to add the time field and make some changes in the documentations.

**Franco Hernandez**

* What I did today: Working on the User story.
* What I’m going to do: Coding
* What problems may I face:
  + Coding

**Scrum Meeting 9/29/16 (Thursday)**

Attendees: Joseph Gonzalez,Shefali Nakum,Ravi Kiran Agarthi,Nandini Dandu,**Franco Hernandez**

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I got the integration branch up and running, it is now on version 2 (for sprint 2). I also started and finished my second use story, making the whispers on the social icons in the profile page, I also added to the wrench icon in the header.
* Tomorrow I’m going to work on getting on the dev server, my 3rd use story, and maybe some documentation for this first two use stories.
  + I’m not sure how the dev server works, but I wanna take care of it since it’s the end of the week.

**Nandini Dandu**

* What I did today:Half of the part of my user story is done.
* What I’m going to do:Have to work on the code
* What problems may I face: N/A

**Shefali Nakum**

* What I did today:Half of the part of my user story is done.
* What I’m going to do:Have to work on the code in which mail has to be sent to both Pi/copi and the users.
* What problems may I face: N/A

**Ravi Kiran Agarthi**

* What I did today: Resolved problems that came during the integration process.
* What I’m going to do: Will work on User story for sprint #3.
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Working on the User story.
* What I’m going to do: Coding
* What problems may I face:
  + Coding

**Scrum Meeting 9/30/16 (Friday)**

Attendees: Joseph Gonzalez, Nandini Dandu, Franco Hernandez

Start Time:6:30pm

End Time: 6:45pm

**Joseph Gonzalez**

* Today I tried accessing the VIP server via WinSCP and Putty, but am having issues logging in, turns out Mohsen needs to request access for us.
* Over the weekend hopefully that’s taken care of (more likely by monday) and I finish up this use case
  + We’re relying on outside sources being quick and timely

**Ravi Kiran Agarthi**

* What I did today: Started working on User story.
* What I’m going to do: Will try to complete asap.
* What problems may I face: N/A

**Shefali Nakum**

* What I did today: Working on the User story.
* What I’m going to do: Will continue the coding work for the user story.
* What problems may I face: Coding

**Nandini Dandu:**

* Working on the user story

**Franco Hernandez**

* What I did today: Working on the User story.
* What I’m going to do: Coding and Documentation
* What problems may I face:
  + Coding

**Scrum Meeting 10/3/16 (Monday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* I didn’t get much free time today, but I was able to get into vip.fiu.edu via putty and winscp to get a look at the dev server
* Tomorrow I’m going to update it, and then get started on another use story.
  + No issues thus far

**Ravi Kiran Agarthi**

* What I did today: Completed 50% of the user story.
* What I’m going to do: Will try to complete asap.
* What problems may I face: N/A

**Nandini Dandu**

* Almost completed the first user story. Will show it to mohsen for him to approve. Then I can start my second user story.

**Shefali Nakum**

* What I did today: Still working on the code
* What I’m going to do: Have some doubts regarding the user story, will try to contact the product owner.
* What problems may I face: Coding

**Scrum Meeting 10/4/16 (Tuesday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I worked on a few things for Mohsen, updating some contact info on the js files, and making a small hotfix update to the integration branch, etc…
* Tomorrow he wants to test some features on an app that’s tied to our site, there was a bug that sent it down and UTS is working to get the site back up
  + I haven’t coded for this other site and don’t have most of the access needed for it, so I don’t really have a firm grasp on what needs to be done.

**Ravi Kiran Agarthi**

* What I did today: Completed the user story.
* What I’m going to do: Will get a confirmation from mohsen
* What problems may I face: N/A

**Nandini Dandu**

* Completed the user story, need to show it to Mohsen for the approval.

**Shefali Nakum**

* What I did today: 70% of the coding is completed
* What I’m going to do: Have to work on the review user page
* What problems may I face: Coding

**Scrum Meeting 10/4/16 (Wednesday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Ravi Kiran Agarthi**

* What I did today: Completed the user story and got the confirmation from Mohsen.
* What I’m going to do: Will start documentation.
* What problems may I face: N/A

**Nandini Dandu**

* Completed the 1st User story. Will start 2nd user story. Will update Mohsen regarding first user story

**Shefali Nakum**

* What I did today:Stuck with one problem.The page “review user” is taking time to load
* What I’m going to do: Will try to fix the problem as soon as possible
* What problems may I face: review user page

**Scrum Meeting 10/7/16 (Friday)**

Attendees: Joseph Gonzalez, Franco Hernandez, Ravi Kiran Agarthi, Shefali Nakum, Nandini Dandu

Start Time:6:30pm

End Time: 6:45pm

**Joseph Gonzalez**

* I’m working on documentation, I finished 3 use stories this sprint, and and working on finishing things up
* Over the weekend I’m going to finish up my documentation for Monday’s sprint demo’s
  + I hate writing documentation

**Ravi Kiran Agarthi**

* What I did today: Started Documentation.
* What I’m going to do: Will complete the documentation.
* What problems may I face: N/A

**Shefali Nakum**

* What I did today: resolved the loading page problem
* What I’m going to do: will get confirmation from mohsen and also complete documentation
* What problems may I face: N/A

**Nandini Dandu**

* What I did today: got the code working
* What I’m going to do: work on documentation
* What problems may I face: N/A

**Scrum Meeting 10/10/16 (Monday)**

Attendees: Joseph Gonzalez, Franco Hernandez, Ravi Kiran Agarthi, Shefali Nakum, Nandini Dandu

Start Time:11:26

End Time: 11:30

**Joseph Gonzalez**

* Today We had our sprint planning meetings for Spring 4
* Tomorrow I’m going to update the integration branch with everyone’s updates
  + I need everyone else to upload their code and update the changelog spreadsheet

**Nandini Dandu**

* We had sprint planning for sprint 4.
* I need to update my branch in GitHub.
* Need to start working on the new user story.

**Ravi Kiran Agarthi**

* What I did today: Completed the Documentation and Participated in sprint planning meetings for sprint #4.
* What I’m going to do: Will start working on the user story.
* What problems may I face: N/A

**Shefali Nakum**

* What I did today: Completed documentation and get approved on my user story
* What I’m going to do: Will work on my sprint 4
* What problems may I face: N/A

**Scrum Meeting 10/11/16 (Tuesday)**

Attendees: Franco Hernandez, Ravi Kiran Agarthi, Shefali Nakum, Nandini Dandu

Start Time:10:00

End Time: 10:05

* What I did today: Showed the documentation to Mohsen. Need to make changes to the documentation
* What I’m going to do: Need to start working on the new user story.
* What problems may I face: Nothing as of now.

**Ravi Kiran Agarthi**

* What I did today: Working on user story.
* What I’m going to do: Will have to ask mohsen some questions and get clarification.
* What problems may I face: N/A

**Shefali Nakum**

* What I did today: Started working on user story.

**Nandini dandu:**

* Working on the new user story.

**Scrum Meeting 10/12/2016 (Wednesday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum,Nandini dandu, Franco Hernandez

Start time: 10:00pm

End time: 10:15pm

**Joseph Gonzalez**

* I worked with Mohsen to figure out what needs to be done for Professors to be able to start proposing projects after the weekend
* Tomorrow I’ll continue working on the Use Cases
  + Time is tight, so I need to rush order this.

**Nandini Dandu**

* I am working on the user story. Spoke to Mohsen about it.

**Ravi Kiran Agarthi**

* What I did today: Working on user story for only semester.
* What I’m going to do: Try to complete as soon as possible.
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Working with Nandini on user story
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Shefali Nakum**

* What I did today:Couldn’t work on my user story was busy with my other assignments.

**Scrum Meeting 10/13/16 (Thursday)**

Attendees: Joseph Gonzalez, Nandini Dandu, Franco Hernandez

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I added the requested fields to the Project Proposal Page, and worked on the Lock/Unlock feature of my current Use Story
* Tomorrow I will get the dev server running and integrate any last minute changes
  + Requires we all coordinate well

**Ravi Kiran Agarthi**

* What I did today: Added semester to Project Proposal form.
* What I’m going to do: Try to complete as soon as possible.
* What problems may I face: N/A

**Shefali Nakum**

* What I did today: Added honor college in respective forms.
* What problems may I face: Need to talk to mohsen about the mandatory fields.

**Nandini Dandu**

* I added the videos sections. Working on to align them properly.

**Franco Hernandez**

* What I did today: Working with Nandini on user story
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 10/14/16 (Friday)**

Attendees: Joseph Gonzalez, Nandini dandu, Ravi Kiran Agarthi, Shefali Nakum,Franco Hernandez

Start Time:4pm

End Time: 4:15pm

**Joseph Gonzalez**

* Today I learned how to access the Dev Server and worked on my code a bit
* Over the weekend I have to finalize the code integration and get the updates working on the dev server, before pushing it all to the live server
  + This can be time consuming

**Franco Hernandez**

* What I did today: Working with Nandini to finish user story
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Ravi Kiran Agarthi**

* What I did today: checked the integrated code.
* What I’m going to do: Try to run all the input cases to check if everything is correct.
* What problems may I face: N/A

**Shefali Nakum**

* What I did today: Done with my user story and got approval from Mohsen.
* What I’m going to do:Will edit my excel sheet according to the changes i did..
* What problems may I face: N/A

**Nandini Dandu**

* What I did today: Had some issues with the text and google login
* What I’m going to do: Edit the excel after mohsen accepts it
* What problems may I face: N/A

**Scrum Meeting 10/13/16 (Monday)**

Attendees: Joseph Gonzalez, Franco Hernandez,Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I finished testing the Dev server with Shefali and Nandini, got things approved by Mohsen and pushed the updates to the live server (vip.fiu.edu).
* Tomorrow I am going to work on my new lock features
  + I don’t have a great amount of knowledge of JS so it’s taking me a while.

**Nandini Dandu**

* Will be working on the excel sheet.

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Ravi Kiran Agarthi**

* What I did today: checked the code in Dev server.
* What I’m going to do: Try to meet mohsen to discuss on other user stories.
* What problems may I face: N/A

**Shefali Nakum**

* What I did today: Helped Joseph in testing the dev server..
* What I’m going to do.Have to work on my next user story.
* What problems may I face: N/A

**Scrum Meeting 10/18/16 (Tuesday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* I worked on trying to update the terms collection via JS instead of doing it directly in Mong
* Tomorrow I’m going to Mohsens to work on the lock feature more
  + I’m having a hard time understanding how to update and manipulate the DB from javascript

**Ravi Kiran Agarthi**

* What I did today: Discussed with mohsen on new user story on the projects.
* What I’m going to do: Will start coding on the discussed user story.
* What problems may I face: N/A

**Shefali Nakum**

* What I did today:Worked on the edition part of the required field.
* What I’m going to do.Will be working on to-do list section.
* What problems may I face: N/A

**Nandini Dandu**

* What I did today: Working on the user story..
* What I’m going to do:
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 10/19/16 (Wednesday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I went to Mohsens office and got some help on my user story from Ravi
* Tomorrow I’m going to continue coding
  + Still just starting to understand how to work the DB from javascript files.

**Ravi Kiran Agarthi**

* What I did today: Met Mohsen and got a user story which has high priority.
* What I’m going to do: Try to start coding on the discussed high priority user story.
* What problems may I face: N/A

**Shefali Nakum**

* What I did today:Met Mohsen but I couldn’t work on my second part of the user story as i am preparing for midterm.
* What I’m going to do.Will be working on to-do list section.
* What problems may I face: N/A

**Nandini Dandu**

* What I did today: Working on the excel sheet
* What I’m going to do:
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 10/19/16 (Thursday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Ravi Kiran Agarthi**

* What I did today: Started coding on the user story. Will have to capture semester in database.
* What I’m going to do: Try to complete and show in the demo to mohsen
* What problems may I face: N/A

**Shefali Nakum**

* What I did today:Still working on the to-do list.
* What I’m going to do.trying to finish my user story.
* What problems may I face: N/A

**Nandini Dandu**

* What I did today: Working on the excel sheet
* What I’m going to do: To finish the user story and start documentation
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 10/21/16 (Friday)**

Attendees: Joseph Gonzalez, Franco Hernandez

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I worked on the lock by single project feature
* Tomorrow I’m going to continue coding
  + Terms collection needs some work.

**Ravi Kiran Agarthi**

* What I did today: Edited the code to capture the semester
* What I’m going to do: Try to complete and show in the demo to mohsen
* What problems may I face: N/A

**Shefali Nakum**

* What I did today:Done with my user story .
* What I’m going to do.have to show to mohsen to get approval.
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 10/24/16 (Monday)**

Attendees: Joseph Gonzalez, Nandini Dandu, Franco Hernandez

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Finished lock by specific project feature
* Tomorrow I’m going to work on the term lock feature
  + Need some help getting that working

**Nandini Dandu**

* Working on the user story of changing the expandable options to drop down menu that are similar to in the other forms.

**Ravi Kiran Agarthi**

* What I did today: Will look into terms collections problem
* What I’m going to do: Try to complete as soon as possible
* What problems may I face: N/A

**Shefali Nakum**

* What I did today:Working on the “apply for project” form
* What I’m going to do. Have to add few items in the form
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 10/25/16 (Tuesday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I worked with Ravi on my use story
* Tomorrow I’m going to continue coding
  + Work is coming along slowly as we figure out how to alter the DB

**Ravi Kiran Agarthi**

* What I did today: Worked on terms collection problem with joseph
* What I’m going to do: Try to complete as soon as possible
* What problems may I face: N/A

**Nandini Dandu**

* Working on the user story of changing the drop down menu.

**Shefali Nakum**

* What I did today:Was working on the drop down menu
* What I’m going to do. Have to work on the structure part.
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 10/26/16 (Wednesday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I went to Mohsens office and got some help on my user story from Ravi
* I’m going to continue coding tomorrow
  + The terms button is almost ready

**Ravi Kiran Agarthi**

* What I did today: Trying to resolve the terms issue
* What I’m going to do: Try to complete as soon as possible
* What problems may I face: N/A

**Nandini Dandu**

* Working on the user story

**Shefali Nakum**

* What I did today:Met with mohsen got the clear picture of the requirements in the apply for project.
* What I’m going to do.Need to make changes in the existing form.
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 10/27/16 (Thursday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* We were able to update the terms and now I’m working on finishing the locks
* Tomorrow I’m going to finish this use story
  + I hope

**Nandini Dandu**

* Working on the user story

**Shefali Nakum**

* What I did today Learn how to use drop down within a drop down menu and also have to make as a required field
* What I’m going to do.Working on the required field
* What problems may I face: N/A

**Ravi Kiran Agarthi**

* What I did today: Resolved the Issue for Terms Collection.
* What I’m going to do: Try to talk to Joseph if everything is working accordingly with Terms collection.
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 10/28/16 (Friday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Finished lock and unlock feature in it’s entirety
* Over the weekend I’m going to be updating the Integration branch with everyones latest features

**Ravi Kiran Agarthi**

* What I did today: Completed the Terms collection issue
* What I’m going to do: Show Mohsen and get confirmation regarding the problem completion
* What problems may I face: N/A

**Nandini Dandu**

* Working on the user story and changing the formats of the fields.

**Shefali Nakum**

* What I did today:Almost done with my user story
* What I’m going to do.Still stuck on the required field
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 10/31/16 (Monday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Over the weekend I integrating everyones features into the code
* Tomorrow I’m going to look at Mobile Judge
  + There are a lot of unknowns with this

**Ravi Kiran Agarthi**

* What I did today: Will look into Mobile Judge files to figure out the login issue.
* What I’m going to do: Try to complete as soon as possible
* What problems may I face: N/A

**Nandini Dandu**

* Working on the user story and should start the documentation.

**Shefali Nakum**

* What I did today:Not sure about the way i added the drop down
* What I’m going to do.Need to show to mohsen as soon as possible
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 11/1/16 (Tuesday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time:10pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I got the pm2 to start running and have some idea of what it is
* Tomorrow I have an exam but will try to look at mobile judge some more
  + If we could get in touch with Frank this would be much easier.

**Ravi Kiran Agarthi**

* What I did today: Tried to run mobile judge locally to find the issue
* What I’m going to do: Try to complete as soon as possible
* What problems may I face: N/A

**Nandini Dandu**

* Need to check if the data is being saved to the database after the fields are selected.

**Shefali Nakum**

* What I did today:Was busy with my other project.Couldn’t make it to meet mohsen
* What I’m going to do. show to mohsen as soon as possible
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 11/4/16 (Friday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time: 7:15pm

End Time: 7:20pm

**Joseph Gonzalez**

* Today I added a filter to the drop down menu of the project application form per Mohsens’ request, and attended the Sprint Review Meeting
* Over the weekend I will update the integration branch, and push to the dev server for testing
  + I’ll need everyone to log into the dev server and run their tests as per usual.

**Nandini Dandu**

Showed the user story to Mohsen. It is not as expected but Mohsen said since it is not an important one it would work. Need to complete the documentation.

**Ravi Kiran Agarthi**

* What I did today: Worked on new login page pictures that Mohsen has created from Photoshop software
* What I’m going to do: Will send files to Joseph for Integration
* What problems may I face: N/A

**Shefali Nakum**

* What I did today:Showed my userstory to mohsen.But have make changes in the existing as per mohsen wants
* What I’m going to do.try to done as soon as possible
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Scrum Meeting 11/7/16 (Monday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time: 10:00pm

End Time: 10:15pm

**Joseph Gonzalez**

* Today I was assigned my final set of user stories by Mohsen
* Tomorrow I will get started on them
  + The end is nye

**Ravi Kiran Agarthi**

* What I did today: Mohsen assigned me few user stories.
* What I’m going to do: Try to complete as soon as possible
* What problems may I face: N/A

**Shefali Nakum**

* What I did today: Met Mohsen to get to know the next user story.
* What I’m going to do: Will start working on it.
* What problems may I face: N/A

**Franco Hernandez**

* What I did today: Work on unfinished user story.
* What I’m going to do: Try to complete it as soon as possible.
* What problems may I face: N/A

**Nandini Dandu**

* What I did today: Working on the documentation.
* What I’m going to do: Need to complete the sequence diagram
* What problems may I face: N/A

**Scrum Meeting 11/8/16 (Tuesday)**

Attendees: Joseph Gonzalez, Ravi Kiran Agarthi, Shefali Nakum, Franco Hernandez, Nandini Dandu

Start Time: 10:00pm

End Time: 10:15pm

**Joseph**

* Today I finished 2 use stories for Mohsen and worked with the new Dev Server
* Tomorrow I’ll continue working on more use stories and my documentation
  + I’m falling behind on my documentation a bit