Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

What went wrong?

* Did we do a good job estimating our team's velocity?
  + ...
* Did we do a good job estimating the points (time required) for each user story?
  + ...
* Did each team member work as scheduled?
  + ...

What went right?

How to address the issues in the next sprint?

* How to improve the process?
  + ...
* How to improve the product?
  + ...

**Sprint 1 Retrospective**

Attendees: Joseph Gonzalez, Ravi Kiran, Shefali Nakum, Nandini Varma, Franco Hernandez

Start Time: 6:20

End Time: 6:27

What went wrong?

* Did we do a good job estimating our team’s velocity?
  + So far so good
* Did we do a good job estimating the points (time required) for each user story?
  + So far seems so
* Did each team work as scheduled?
  + Yes

What went right?

* We are all able to load the site in localhost and have installed the required applications

The first sprint’s goal was planning so there is not much else to say at this point.

**Sprint 2 Retrospective**

Attendees: Joseph Gonzalez, Ravi Kiran, Shefali Nakum, Nandini Varma,

Start Time: 7:23pm

End Time: 7:26

What went wrong?

* Did we do a good job estimating our team’s velocity?
  + Mostly so
* Did we do a good job estimating the points (time required) for each use story?
  + Yes
* Did each team work as scheduled?
  + Almost, due to poor communication some use stories were not finished in time.

What went right?

* Many of the features we set out to do were finished and moved to the “Done” category

How to address the issue in the next sprint?

* How to improve the process
  + We need to have better communication during the sprint meetings, and be better at working together when a member is falling behind.
* How to improve the product
  + So far, we have done a good job at maintaining and improving the site, with an improvement to our communication, we can only make things better.

**Sprint 3 Retrospective**

Attendees: Joseph Gonzalez, Ravi Kiran, Shefali Nakum, Nandini Varma, Franco Hernandez

Start Time: 10:00pm

End Time: 11:04pm

What went wrong?

* Did we do a good job estimating our team’s velocity?
  + Yes, kind of
* Did we do a good job estimating the points (time required) for each use story?
  + Yes
* Did each team work as scheduled?
  + Some members are starting to lag behind
  + The general consensus is we need to work on communication with Mohsen and among ourselves
  + We also could use more time working together in a group setting

What went right?

* Most of our user stories were completed within the time

How to address the issue in the next sprint?

* How to improve the process
  + Spend more time talking to each other and Mohsen, and going to his office hours
* How to improve the product
  + Continue coding and working on new features as a team.

**Sprint 4 Retrospective**

Attendees: Joseph Gonzalez, Ravi Kiran, Shefali Nakum, Nandini Varma, Franco Hernandez

Start Time: 10:00pm

End Time: 11:04pm

What went wrong?

* Did we do a good job estimating our team’s velocity?
  + Yes
* Did we do a good job estimating the points (time required) for each use story?
  + Yes
* Did each team work as scheduled?
  + Yes

What went right?

* Most of our user stories were completed within the time

How to address the issue in the next sprint?

* How to improve the process
  + Spend more time talking to each other and Mohsen, and going to his office hours
* How to improve the product
  + Continue coding and working on new features as a team.