Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story <Enter the user story number and title>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + ...

**Sprint 2 Review Meeting Minutes**

Attendees: Joseph Gonzalez, Ravi Kiran, Shefali Nakum, Nandini Varma,

Start Time: 6:30

End Time: 7:23

After a show and tell presentation, the implementation of the following user stories were accepted by the Product owners:

* Mingle Filed and Logo #1152
* Add format to Project Proposal Form #1142
* Add Skill item in student application form and faculty proposal form #1144

# 

The Following ones ere rejected and moved to the product backlog to be assigned to a future sprint at a future planning meeting.

* Making sure All Users are Using the Right Code for Implementing #1153
* Use VIP Team Filters #849

**Sprint 3 Review Meeting Minutes**

Attendees: Joseph Gonzalez, Ravi Kiran, Shefali Nakum, Nandini Varma, Franco Hernandez

Start Time: 10pm

End Time: 10:57pm

After a show and tell presentation, the implementation of the following user stories were accepted by the Product owners:

* VIP Version Control #1153
* Updating Email Services #1167
* Add Faculties Registration Page to the Website #1140
* Add Text Box Whispers to Social Icon Links #1160
* Search Name in Admin Panel #1158
* Use VIP Teams Filter #849

The Following ones were rejected and moved to the product backlog to be assigned to a future sprint at a future planning meeting.

* Taking Care of Dev Server #1159
* Add Excel Report in Admin Panel #1143
* Make Login Permanent on the System #1146

**Sprint 4 Review Meeting Minutes**

Attendees: Joseph Gonzalez, Ravi Kiran, Shefali Nakum, Nandini Varma, Franco Hernandez

Start Time: 10pm

End Time: 10:57pm

After a show and tell presentation, Product owner accepted all of the assigned user stories except Make login permanent #1146

**Sprint 5 Review Meeting Minutes**

Attendees: Joseph Gonzalez, Ravi Kiran, Shefali Nakum, Nandini Varma, Franco Hernandez

Start Time: 7pm

End Time: 7:15pm

After a show and tell presentation, the implementation of the following user stories were accepted by the Product owners: All of them

**Sprint 6 Review Meeting Minutes**

Attendees: Joseph Gonzalez, Ravi Kiran, Shefali Nakum, Nandini Varma, Franco Hernandez

Start Time: 6pm

End Time: 6:32pm

After a show and tell presentation, the implementation of the following user stories were accepted by the Product owners: All of them